## Slide 1
PROJECT CHARTER: Smart Bite
PRESENTED BY:
Mahmoud Samer 231006523
Rawan Atef 231005789
Rokaya Hamdy 231006586
Retaj Ali 231005689
Youssef Karim 231014449
Youssef Mahmoud 231006058

## Slide 2
Project overview and goals
Smart Bite is an AI-driven recipe maker created to transform ordinary kitchen ingredients into practical, healthy meals.
The app aims to solve the everyday question: “What should I cook?”, Smart Bite focuses on a clear purpose of connecting the ingredients people already have to meals they can make.
Smart Bite reduces food waste, saves money, encourages healthier eating habits and simplifies decision-making by instantly turning available items into cost-effective, nutritious recipes.

## Slide 3
SMART Objectives
Reduce food waste by 90% within 1 month,
The app will suggest recipes based on ingredients users already have, so less food is thrown away.
Reduce the cost of eating out by 70% within 2 months,
Users can cook affordable meals at home using budget-friendly recipes generated by the app.
Improve health and nutrition by 80% within 6 months,
The app will calculate meal calories and protein to help users eat balanced, nutritious meals.

## Slide 4
1. Smart Bite Mobile Application
Format and Completion criteria:
Functional mobile app prototype
Able to scan or input ingredients
Generates recipes based on user input
Displays nutrition details (calories, protein, etc.)
2. Recipe Generation Engine
Format and Completion criteria:
Generates step-by-step recipes instantly
Suggests meals that minimize food waste
Includes nutritional information
Deliverables

## Slide 5
Deliverables
3. Project Documentation
Format and Completion criteria:
Final report including problem analysis, objectives, system design, testing results, and conclusions
User guide/manual explaining how to use the app
4. Final Presentation and Documentation
Format and Completion criteria:
PowerPoint or slideshow format
Demonstration of working prototype
Explanation of SMART objectives achieved

## Slide 6
Scope definition
Smart Bite is not designed to replace the grocery store, meal delivery services or professional nutrition counselling. Instead, its role is focused & clear: to help users make the most of what they already have at home. The product directly addresses common problems like wasted groceries, limited cooking skills and lack of time to plan meals.
The project is limited to converting the user’s existing ingredients into ready-to-cook recipes. It does not include external integrations such as online stores or health tracking services. These boundaries ensure that Smart Bite stays focused on its core purpose; bridging the gap between a cluttered fridge and a finished dish — while preventing scope creep.

## Slide 7
Inclusions
Ingredient scanning using a camera or manual input
AI-based recipe generation from available ingredients
Display of nutritional information and meal cost
User-friendly interface for viewing and following recipes
Focus on reducing food waste and supporting quick, healthy cooking
Exclusions
Grocery shopping or delivery services
Meal delivery or ordering systems
Professional dietary or nutritional counselling
Recommendations for grocery purchases

## Slide 8
Project tasks
Design and develop the Smart Bite mobile application: create the overall app layout, interface, and navigation flow to make it easy for users to scan ingredients and view recipes.
Develop the AI feature that detects ingredients (through camera or manual input) and the recipe engine that turns them into meal ideas.
Add a system that calculates calories, protein, and nutrition value for each recipe to help users eat healthy.
Test the app’s usability and performance: check that the app runs smoothly, gives accurate recipe results, and is easy for users to understand and navigate.
Prepare final documentation and presentation materials: write the final project report, including objectives, system design, and results, and create a presentation to demonstrate how the app works

## Slide 9
Assumptions
Users will have access to smartphones with working cameras.
Users will have a stable internet connection when using the app.
The image recognition API will function accurately and consistently.
Required datasets (ingredients, recipes) will be provided or found online.
Team members will be available throughout the project period.
Constraints
Dependencies
Project duration is limited to one month and 7 days.
Total budget cannot exceed EGP 150,000.
The app must comply with data privacy and security regulations.
The app must run on Android 10 or higher.
All design and code must be completed using open-source tools.
Recipe generation feature depends on the ingredient recognition model being trained and tested.
UI design depends on finalizing the list of core features.
App launch depends on approval from the Google Play Store and App store.
Ingredient detection accuracy depends on the quality of the photo scanner.

## Slide 10
Project Milestones
Project Initiation – Week 1 (Day 1 to day 4)
  Define project goals
  Create project charter
Planning – Week 2
  Scope statement
  Risk analysis
  WBS and Project schedule
Design – Week 3
Execution – Week 5
  Database Implementation
  AI model training
  Security Implementation
Testing – Week 7
Closure – Week 8
  Project documentation
  Product delivery

## Slide 11
Related documents
Business case
  Explains why the project is needed, including expected benefits and cost.
Risk Management Plan
  Identifies potential project risks and mitigation strategies.
Requirements Document
  Details the high-level functional and non-functional requirements.
Feasibility Study
  Analyses technical and financial feasibility of this project.

## Slide 12
Project Organizational Structure
Function | Name
Project Sponsor | Retaj Ali
Project Manager | Rokaya Hamdy
Team Member | Mahmoud Samer
Business Analyst | Rawan Atef
Developer/Designer | Youssef Karim
Project Authorization Approved by: Youssef Mahmoud, Business Manager
Date: 23/10/2025
Project Authorization Approved by:
Rokaya Hamdy, Project Manager
Date: 23/10/2025

## Slide 13
Simple Project Charter
Project Charter
Project Manager | Rokaya Hamdy
Project Sponsor | Retaj Ali
Start Date | Start Date
Estimated End Date | End Date
Estimated Project Cost | 150,000 EGP
Project Name: SmartBite
Project Overview:
Smart Bite is an AI-driven recipe maker created to transform ordinary kitchen ingredients into practical, healthy meals.
Smart Bite reduces food waste, saves money, encourages healthier eating habits and simplifies decision-making by instantly turning available items into cost-effective, nutritious recipes.
Goal:
The app aims to solve the everyday question: “What should I cook?”, Smart Bite focuses on a clear purpose of connecting the ingredients people already have to meals they can make.
Project Milestones:
Project Budget:
Milestone 1
Milestone 2
Milestone 3
Milestone 4
Milestone 5
Milestone 6
Define project goals
Create project charter
Scope statement
Risk analysis
WBS and Project schedule
Design
Database Implementation
AI model training
Security Implementation
Testing
Project documentation
Product delivery
Salary
20 %
Design
20 %
Marketing
20 %
Implementation
20 %
Workspace
20 %
Risks
Scanner wrongly detect ingredients. Server fails. Lose Internet Connection. Wrong results. Transaction fails
Constraints
Project duration is limited to one month and 7 days. Total budget cannot exceed EGP 150,000. The app must comply with data privacy and security regulations. The app must run on Android 10 or higher. All design and code must be completed using open-source tools.
Assumptions
Users will have access to smartphones with working cameras. Users will have a stable internet connection when using the app. The image recognition API will function accurately and consistently. Required datasets (ingredients, recipes) will be provided or found online. Team members will be available throughout the project period.

## Slide 14
Thank you very much!