# Jira Report – V-Model Implementation

## 1. Introduction

This report explains how Jira was used to manage the project based on the V-Model SDLC, which emphasizes validation and verification by pairing each development phase with a corresponding testing phase. The model ensures that every requirement is linked to a specific test activity, improving quality and reducing defects early in the lifecycle.

## 2. Why the V-Model Was Chosen

- The project requires strict quality control and early defect detection.

- Each development activity (requirements, design, implementation) benefits from a corresponding test phase.

- The V-Model provides clear structure and documentation, ideal for academic and formal projects.

- The Jira backlog already includes items that fit naturally into paired development/test cycles.

- It ensures traceability between requirements, design outputs, and test cases.

## 3. Jira Workspace Setup

- Jira Software project YRYRMR (Key: YR) was created.

- Workflow used: To Do → In Progress → Client Review → Testing → QA → Done.

- Team members were added to collaborate, update issues, and execute QA tasks.

# 4. Applying the V-Model Inside Jira

### Important Rule of V-Model:

Each development phase must be paired with its matching test activity.

Therefore, each sprint contains:

- A development task

- The matching testing task

## Sprint Structure Based on the V-Model

### Sprint 1 – Requirements + Acceptance Testing

Development Tasks:

- Requirement Gathering

- Scope Statement

- Risk Analysis

- Project Plan

Corresponding Test Tasks:

- Acceptance Test Planning

- Requirements Validation

- Preparing acceptance test criteria

### Sprint 2 – System Design + System Testing

Development Tasks:

- High-Level System Design

- Architecture Documentation

- UI/UX Design Documentation

Corresponding Test Tasks:

- System Test Plan Creation

- System Test Case Mapping to Designs

### Sprint 3 – Detailed Design + Integration Testing

Development Tasks:

- Database Design

- Component-Level Design

- API Specifications

Corresponding Test Tasks:

- Integration Test Cases

- Integration Test Planning

- Mapping tests to component interactions

### Sprint 4 – Implementation + Unit Testing

Development Tasks:

- Coding

- Code Refactoring

- Feature Development

Corresponding Test Tasks:

- Unit Test Cases

- Code Validation

- Developer-level testing

### Sprint 5 – Final Verification & Project Closure

Tasks:

- Final Testing Pass

- Final Submission

- Project Closure Documentation

# 5. User Stories with Acceptance Criteria

### User Story 1 – Designer

As a designer, I want to produce clear UI/UX designs so developers and testers can validate the visual and functional layout.

Acceptance Criteria:

- Complete UI mockups for all screens

- Designs aligned with requirements

- System test cases prepared from design documents

### User Story 2 – Developer

As a developer, I want detailed design documents so I can implement the system with minimal errors.

Acceptance Criteria:

- All component designs are complete

- Unit tests linked to each module

- Implementation aligns with design documentation

### User Story 3 – Tester

As a tester, I want test plans for each V-Model level so I can verify every development phase.

Acceptance Criteria:

- Acceptance, system, integration, and unit test plans are created

- Test cases traceable to requirements/designs

- All defects logged in Jira

### User Story 4 – Change Request

As a project manager, I want change requests reviewed properly so impacts on development and testing phases are documented.

Acceptance Criteria:

- Change request fully documented

- Impact analysis on both development and test phases

- Approved before execution

# 6. Backlog Creation

Requirements Phase Items:

- Requirement Gathering

- Project Plan

- Scope Statement

- Risk Analysis

Design Phase Items:

- Documentation

- UI/UX Design

- Architecture Design

Implementation Phase Items:

- Code Refactoring

- Development Tasks

Test Phase Items:

- Testing

- Integration Tests

- Final Submission

- Closure

Each backlog item was mapped to its corresponding V-Model stage and assigned to the appropriate sprint.

# 7. Conclusion

The project was effectively organized in Jira using the V-Model, pairing each development task with its corresponding testing activity. This ensured high traceability, improved testing coverage, and structured documentation. All sprints reflected the V-Model’s validation and verification approach, improving overall project quality.